**TORRE PROCESS LOG**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PROJECT NAME | Torre | | | DEVELOPER | Marcos Suarez |
| START DATE | 22/05/2021 | END DATE | 24/05/2021 | OVERALL PROGRESS | 0% |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **TASK NAME** | **START  DATE** | **END  DATE** | **DURATION**  in minutes | **STATUS** |
| Create the Vue project | 22/05/2021 13:00 | 22/05/2021 13:05 | 5 | Completed |
| Setting up Tailwind CSS | 22/05/2021 13:05 | 22/05/2021 13:10 | 5 | Completed |
| Design the webpage interface | 22/05/2021 13:10 | 22/05/2021 14:00 | 50 | Completed |
| Create a responsive web design for the page | 22/05/2021 14:00  Break  22/05/2021 22:00 | 22/05/2021 18:00  Break  22/05/2021 22:45 | 285 | Complete |
| Create a Rest API for the App | 22/05/2021 22:45  Break  23/05/2021 09:00 | 23/05/2021 00:00  Break  23/05/2021 11:00 | 195 | Complete |
| Test the Torre API routes on postman |  |  |  | Pending |
| Implement genome search from a search bar |  |  |  | Pending |
| Create a component for genome preview |  |  |  | Pending |
| Create a component for genome display |  |  |  | Pending |
| Create rest API routes for video upload |  |  |  | Pending |
| Use the video upload route to upload a video |  |  |  | Pending |
| Make a component to record video from the front |  |  |  | Pending |
| Send both, recorded and prerecorded videos to the API |  |  |  | Pending |
| Retrieve uploaded videos from the API |  |  |  | Pending |
| Show presentation videos on the genome display |  |  |  | Pending |
| Create login/register pages |  |  |  | Pending |
| Create login/register routes on the API |  |  |  | Pending |
| Validate only when the username is the same as Torre genome to edit/upload presentation video |  |  |  | Pending |
|  |  |  |  | Pending |
|  |  |  |  | Pending |
|  |  |  |  | Pending |
|  |  |  |  | Pending |
|  |  |  |  | Pending |